How will our team follow Scrum?

Our project is a Travel web app with a team of 5 people. Our first action is to have clearly roles and appoint members as product owner, scrum master and the development team.

Throughout our sprints our team will make use of two specific aspects of scrum, namely; retrospectives and stand-up meetings. We have chosen to adapt the daily stand-up meetings to bi-weekly for our team, although as a team we plan to stay in contact daily, the benefits should be the same as our stand-up meetings will keep us calibrated throughout the sprint.

SPRINT 2: 14th – 27th Feb

Sprint Planning

Sprint goal: The goal of this sprint is to have the initial pages where the user first interacts with the website developed. This includes being able to register for an account and being able to log back on specified by the first two user stories on our backlog. The design of our website will also be chosen, and written using CSS.

1. As a user, I want to be able to choose a username and password so that I can have a personal account on the app.

* Choose layout and branding (CSS)
* Completed DoD?
* Completed Testing?

1. As a user, I was to be able to log back into the app, and have all my ideas saved there so that I can continue planning where I left off.

* Database (SQL)
* Completed DoD?
* Completed Testing?

PRODUCT BACKLOG

1. As a user, I want to be able to choose a username and password so that I can have a personal account on the app.

1. As a user, I was to be able to log back into the app, and have all my ideas saved there so that I can continue planning where I left off.

* Database (SQL)
* Completed DoD?
* Completed Testing?

1. As a user, I want be able to create a new trip and be able to name it, so that I can have a clearly defined space where I start planning my trip
2. As a user, I want to be able to send email invites to friends, so that they are able to receive invites to the app.
3. As a user, I want to be able to click on an invite link and be directed to the app, so that i can choose to create an account.
4. As a user, I want be able to create new categories and name them, so that I can plan for different aspects of the trip.
5. As a user, I want to be able to save links to different categories, so that i can have a list options for each category.
6. As a user, i want to have the different options in each category clearly ranked, so that each member can clearly see and vote if they agree.
7. As a user, I want to create a poll, So that members can vote for different options in each category.
8. As a user I want to be able to communicate with other group participants, so that we can plan trips.
9. As a user, I want to be able to create a holiday mood-board on the app so that I can prepare for my holiday accordingly.

DEFINITION OF DONE FOR ALL ASPECTS

1. Following scrum (15%)

* Start & Finish on Pivotal?
* Full DoD in comments
* Retrospective & Stand-up Meetings complete?

1. Source control and Continuous Integration (10%)

* Good commit messages?
* Has Travis remained green?

1. Done software (40%)

* Number of user stories finished
* DoD completed
* Is your user story ready to face customers?

1. Quality (20%)

* Coding quality
* Stability of code

1. Unit Testing (8%)

* All methods that can be unit tested are thoroughly tested

1. Manual Testing

* Through testing of finished features (positive and negative)
* Have you recorded results?

Stand-up Meetings Record

* What did I work on yesterday?
* What am I working on today?
* What issues are blocking me?

Sprint 2:

Tue 19th Feb – Coding complete for first user story. Next action is to complete testing for first user story, and DoD. Current issue, to convert PHP code to java.